AURUM GROWTH OS

Remaining Build List — Everything New

Build this. Perfect it. Ship it. No more features after.

This document contains every feature that has been designed but not yet coded. Once these are built and working perfectly, the product is complete. The rule: nothing gets added to this list without a clear reason why it serves the agency owner's core need.

Priority Overview

P0 = must ship before first paying customer. P1 = ship in first month. P2 = ship in first quarter.

| P | Feature | What it does | Why it matters |
| --- | --- | --- | --- |
| P0 | Dual agent architecture | Properly separate Chief of Staff (agency-level) and Client Agent (blueprint-level) as distinct coded systems with separate prompts, memory scopes, and reasoning loops | Foundation everything else is built on |
| P0 | ClientBrief model + wizard | Structured brief the agency owner fills in after Deploy Sophie. Sophie reads it before every decision, call, and briefing. | Makes Sophie specific, not generic. Core retention driver. |
| P0 | Brief Sophie UI step | After Deploy Sophie, a 'Brief Sophie' wizard step collects ideal customer, bad lead signals, objection responses, brand tone, USPs, client value, budget limits | Without this Sophie is generic. With this she's dedicated. |
| P0 | Visual overhaul (Message 3) | Pixel-perfect Vercel visual treatment across every component. Already specified — just needs applying. | Product looks unfinished without this. First impression. |
| P0 | God Mode dashboard | Single screen showing all clients: total leads today, total booked, flagged clients needing attention, total revenue generated this month | Agency owner's command centre. Core daily view. |
| P0 | Slack alerting system | alertService.ts — notifies agency owner Slack when Sophie hits edge cases, client at risk, budget alert, call failure rate spike | Human-in-the-loop failover. Closes the biggest objection. |
| P0 | White-label system | Settings page: upload logo, brand colour, custom domain. All reports and emails under agency brand. Aurum invisible. | Agency owners won't use it if their clients see Aurum branding. |
| P0 | Volume pricing in Stripe | 1-5 clients £500, 6-10 £400, 11-20 £350, 21+ £300. Auto-applies based on seat count. Incentivises roster migration. | Direct revenue impact. Encourages agency owners to move all clients. |
| P0 | Marketing website + waitlist | Separate Next.js site. Dark premium design. Hero, how it works, pricing, waitlist form. Deploy to separate Vercel project. | Can't get customers without a place to send them. |
| P1 | Client relationship manager | Sophie sends weekly WhatsApp to agency's client under agency brand. Event-triggered messages on milestones (10 bookings, CPL improvement). Monthly summary. | Reduces agency client churn. Agency owners keep clients longer. |
| P1 | At-risk client detection | 3+ warning signals simultaneously = CLIENT_AT_RISK action. Slack alert immediately. Distinguishes campaign issues Sophie can fix vs client-side issues needing human. | Saves client relationships before they're lost. |
| P1 | Upsell recommendation engine | When client consistently below CPL benchmark for 3+ cycles, Chief of Staff flags as growth opportunity. One-click approve generates proposal email to client. | Grows agency owner's revenue without them doing anything. |
| P1 | Competitor intelligence | Weekly Meta Ad Library scan for competitors in client's geography + vertical. GPT-4o identifies creative gaps. Report in Friday briefing. | Makes Sophie feel like a senior strategist, not just an executor. |
| P1 | Intelligent landing pages | Not templates — genuine GPT-4o written pages from client brief + vertical knowledge. Two variants auto-generated. A/B tested. Winner promoted. Agency owner can edit. | Generic pages kill conversion. This is the biggest CPL driver. |
| P1 | Full creative strategy | After performance check, Sophie reasons about what creative to test next based on vertical data. Generates brief. Presents in briefing. On approval triggers Higgsfield. | Closes the creative department gap. Completes the full account management picture. |
| P1 | ROI reporting | Monthly report includes: revenue generated estimate (leads × booking rate × average client value), ROI (revenue / ad spend), trend vs last month. | This is what justifies the £500/month fee to the client. |
| P1 | Quarterly strategic review | On Q1 start: GPT-4o generates a full strategic review document — what worked, what didn't, Q2 strategy. PDF export. Agency owner sends to their client. | Turns the agency owner into a strategic partner, not just an ads manager. |
| P1 | Team seats | Multiple Clerk users per org. Roles: Owner, Manager, Viewer. Owner-only: billing, settings. Manager: add clients, view all. Viewer: read-only. | Agencies have teams. Can't scale without this. |
| P2 | Prospect research tool | Agency owner inputs a URL. Sophie scrapes it, checks their ads, analyses competitors, generates a tailored 90-day proposal PDF. Agency owner walks into pitch meeting prepared. | Helps agency owner win new clients. Makes Aurum part of the sales process. |
| P2 | Agency growth campaign | Agency owner can run Sophie on their own business — calling prospects, booking sales calls. Same system, applied to getting new clients. | Makes Aurum evangelical. Agency owner uses it to grow their own business. |
| P2 | Show rate optimisation | Tracks appointment show rates by day, time, day of week per client. Sophie nudges leads toward high show-rate slots. Reports patterns. | Direct impact on client outcomes. Reduces no-shows. |
| P2 | Lead nurture sequences | Leads who didn't book get 3-message SMS sequence over 7 days. Sophie writes the messages based on client brief and objection data. | Recovers leads that would otherwise be lost. |
| P2 | Per-client Retell agent | On Deploy Sophie, create a dedicated Retell agent via API. Store agent ID on blueprint. Every client has their own voice agent, not a shared one. | Makes Sophie genuinely unique per client. True personalisation. |
| P2 | Client-facing portal | Agency's client logs in to see their own dashboard — leads, bookings, campaign performance. Under agency brand. | Premium tier feature. Turns Aurum into the agency's client portal. |

Build 1 — Dual Agent Architecture

This is the foundation. Everything else builds on top of it. Must be done first.

What to create

- src/lib/agents/chiefOfStaff.ts — Agency-level agent class

  - Scope: tenantId only — reads all blueprints, all AgentActions, all Leads for this agency

  - Reasoning loop: every 6 hours — portfolio health check

  - System prompt: Senior agency COO. Sees everything. Reports on the whole operation.

  - Actions: PORTFOLIO_ALERT, CLIENT_AT_RISK, UPSELL_OPPORTUNITY, GROWTH_INSIGHT

  - Memory: AgentAction records with blueprintId = null (portfolio-level actions)

- src/lib/agents/clientAgent.ts — Per-client agent class

  - Scope: blueprintId only — never sees other clients' data

  - Reasoning loop: every 4 hours — single client health check

  - System prompt: Named account manager. Knows only this client. Speaks as Sophie/Marcus/Jake.

  - Actions: All existing action types — PAUSE_CAMPAIGN, SCALE_BUDGET, CALL_INITIATED etc

  - Memory: AgentAction records where blueprintId = this blueprint

- Refactor agentReasoningService.ts → becomes clientAgent.ts

- Create new chiefOfStaff.ts from scratch

- Update crons: agent-reasoning cron calls clientAgent, new portfolio-check cron calls chiefOfStaff

- Update UI: main dashboard chat = chiefOfStaff, client sub-account chat = clientAgent

Schema additions

model ClientBrief {

id                     String   @id @default(cuid())

blueprintId            String   @unique

tenantId               String

idealCustomerProfile   String?

badLeadSignals         String?

qualificationQuestions String?

objectionResponses     Json?    // { objection, response }[]

brandTone              String?  // professional/friendly/urgent/clinical

keyUSPs                String?

competitorNames        String?

averageClientValue     Float?

budgetHardLimit        Float?

approvalThreshold      Float?

reportingPreferences   String?

clientContactName      String?

clientContactEmail     String?

clientWhatsApp         String?

createdAt              DateTime @default(now())

updatedAt              DateTime @updatedAt

blueprint              CampaignBlueprint @relation(...)

@@index([tenantId])

}

Add to AgencyProfile: chiefOfStaffBrief String?, slackWebhookUrl String?, agencyAverageClientValue Float?, targetClientsPerMonth Int?

Build 2 — Brief Sophie Wizard

After Deploy Sophie completes, immediately present the Brief Sophie step. This is what makes the client agent genuinely specific.

UI — Brief Sophie modal (7 fields)

- Field 1: 'Who is the ideal customer for [businessName]?' — large textarea

- Field 2: 'What makes a bad lead? Who should Sophie disqualify?' — textarea

- Field 3: Objection builder — add pairs: objection text + how Sophie should respond

- Field 4: Brand tone — 4 option cards: Professional, Friendly, Urgent, Clinical

- Field 5: 'Key selling points' — bullet list input, add/remove items

- Field 6: 'Average value of a new client?' — £ input

- Field 7: 'Maximum daily budget change without your approval?' — £ input

Save to ClientBrief on submit. Can be edited later from client sub-account settings.

How Sophie uses the brief

- clientAgent.ts reads ClientBrief at start of every reasoning cycle

- Injected into the system prompt: 'Your brief for this client: [brief content]'

- Retell dynamic variables include: qualification questions, brand tone, key USPs

- Reasoning decisions respect budgetHardLimit and approvalThreshold

- Morning briefing written in the configured brand tone

Build 3 — God Mode Dashboard

The agency owner's command centre. Everything happening across all clients in one screen.

New page: /dashboard/overview (or replace main dashboard)

- Top strip: Total leads today | Total booked today | Total revenue generated this month | Active campaigns

- Flagged clients section: any client with CLIENT_AT_RISK status — red card, reason, recommended action

- Portfolio table: all clients, one row each

  - Client name + agent name

  - Status dot (live/paused/pending)

  - Leads today (number)

  - Booked today (number)

  - CPL this week vs benchmark (green if below, red if above)

  - Last agent action (what Sophie did most recently)

  - Plan tier (Starter/Full Service)

- Chief of Staff briefing card at top — what Aurum thinks you should focus on today

- Quick actions: Add client, View all leads, Generate report

Build 4 — Slack Alerting

Human-in-the-loop failover. Sophie escalates immediately when something needs a human.

Create src/lib/services/alertService.ts

- notifySlack(webhookUrl, alert) — POST to Slack webhook

- Alert format: agent name, client name, issue description, what Sophie tried, recommended action, link to client sub-account

- Trigger conditions:

  - CPL exceeds 3x benchmark

  - Call failure rate > 50% in one session

  - Lead volume drops to zero for 6+ hours during business hours

  - Meta campaign delivery stops unexpectedly

  - CLIENT_AT_RISK triggered

  - Any error in Retell call placement 3x in a row

- Slack webhook URL stored in AgencyProfile.slackWebhookUrl

- Agency owner configures it in Settings → Notifications

Build 5 — White Label System

Agency owners' clients should never see the word Aurum. Everything goes out under the agency's brand.

Settings page → Branding

- Upload logo (stored in Supabase storage)

- Primary brand colour (hex picker)

- Agency name (used in all communications)

- Custom domain (CNAME verification via vercelDomainService — already exists)

- Email sender name and reply-to address

Apply branding everywhere

- Monthly reports: agency logo, agency colours, no Aurum mention

- WhatsApp messages: sent as agency name

- Landing pages: agency logo in header, no Aurum branding

- SMS: from agency name where possible

- Dashboard: CSS variables update from AgencyBranding.primaryColour

Build 6 — Volume Pricing in Stripe

Pricing that incentivises agency owners to move their entire roster to Aurum.

Pricing tiers

- 1-5 clients: £500/month each

- 6-10 clients: £400/month each

- 11-20 clients: £350/month each

- 21+ clients: £300/month each

- Platform fee: £97/month always

Implementation

- computeMonthlyTotal() in stripeService calculates based on seat count tiers

- Billing page shows current tier, next tier, how many clients until next discount

- 'You're 3 clients away from dropping to £400/client — saving £300/month' — visible nudge

- Stripe metered billing or manual invoice — implement whichever is simpler

Build 7 — Client Relationship Manager

Sophie manages the relationship between the agency and their client. Agency owner does nothing.

Weekly WhatsApp update

- Every Monday 9am: Sophie sends WhatsApp to clientWhatsApp number from ClientBrief

- Message: 'Hi [clientContactName], quick update from last week — [X] leads, [Y] called, [Z] booked. CPL at £[X]. [One sentence insight].'

- Written by GPT-4o from the previous week's data

- Sent under agency brand name

- Cron: 0 9 * * 1 (Monday 9am)

Event-triggered messages

- 10 bookings milestone: 'Great week — [businessName] just hit 10 bookings. Campaign running well.'

- CPL improvement: 'CPL dropped 20% this week — the new creative is working.'

- Campaign concern: 'Heads up — lead volume down this week. I'm monitoring it.'

Build 8 — Intelligent Landing Pages

Not templates. Genuinely specific pages written by Sophie from the client brief.

Generation process

- Input: ClientBrief + website scrape + VerticalProfile + agency owner notes

- GPT-4o writes: headline, subheadline, 3 benefit bullets, social proof angle, CTA text, lead form questions

- Two variants generated (different headline angle — emotional vs rational)

- Agency owner reviews before going live — can edit any element

- Both variants deployed. Traffic split 50/50.

A/B testing and optimisation

- After 50 form submissions: compare conversion rates

- Sophie reports winner in morning briefing with reasoning

- Agency owner approves promotion of winner

- Winning variant becomes primary. Losing variant archived with learnings stored.

Technical

- Landing pages already deployable via landingPageService.ts

- Add variant support: LandingPageVariant model with conversionRate tracking

- Form submission webhook logs which variant was shown

Build 9 — Competitor Intelligence

Sophie watches what competitors are doing in each client's market.

Weekly scan

- Meta Ad Library API: search by geography + interest keywords from client vertical

- Extract: ad creative type, headline patterns, CTA patterns, offer type

- GPT-4o analysis: what creative approaches are competitors using, what gaps exist

- Store findings in ClientBrief.competitorIntelligence (append weekly)

- Include in Friday morning briefing: 'This week in [location] [vertical]: [finding]'

Actionable output

- If competitor running approach not yet tested by this client: Sophie recommends it

- If all competitors running same approach: Sophie identifies contrarian opportunity

- Agency owner sees competitor ads panel in client sub-account

Build 10 — At-Risk Client Detection

Sophie spots churn before it happens and does something about it.

Warning signals

- Lead volume down 40%+ week on week

- CPL up 60%+ over 2 weeks

- Show rate below 40% for 2 consecutive weeks

- Campaign same creative for 8+ weeks with declining CTR

- No leads in 48h during business hours

Response

- 2 signals: Sophie acts on what she can, logs to morning briefing

- 3+ signals: CLIENT_AT_RISK action created, Slack alert fired immediately

- Alert tells agency owner: what's wrong, what Sophie has already tried, what needs human action

- Client sub-account shows risk banner with status

Build 11 — Marketing Website

The public face of Aurum. Build as separate Next.js app. Deploy to separate Vercel project.

Pages

- Home — full landing page with waitlist

- Pricing — detailed pricing breakdown

- How it works — step by step with Sophie demo

Home page sections

- Nav: logo left, Join waitlist button right

- Hero: 'Your agency. Fully staffed by AI.' — Framer Motion word-by-word animation

- Sophie demo card: animates in showing a morning briefing message

- Social proof: 'Built for agency owners managing 5-50 clients'

- 3 steps: Add client → Brief Sophie → Watch her work

- 6 feature cards: 60s calls, Ad management, Calendar booking, SMS sequences, Morning briefings, Creative generation

- Pricing: £97 platform + £200 starter + £500 full service, volume discount table

- Waitlist form: name, email, agency name, number of clients

- Footer: Aurum Growth · London · 2026

Tech

- Next.js 14, Tailwind, Framer Motion

- Waitlist form POSTs to /api/waitlist — saves to WaitlistEntry table in same Supabase

- Design references: linear.app hero, vercel.com sections, mobbin.com overall aesthetic

- No stock photos — abstract CSS/SVG only

- Mobile fully responsive

Build 12 — ROI Reporting

The monthly report needs to show revenue generated, not just leads. This justifies the £500/month fee.

Additions to monthly report

- Revenue generated = leads × booking rate × ClientBrief.averageClientValue

- ROI = revenue generated / ad spend

- Trend vs last month — up or down, by how much

- 'At your average client value of £[X], this campaign generated approximately £[Y] in new revenue'

- This is the single most important number for client retention

The Rule

After these 12 builds are complete and working perfectly — stop adding features. Perfect what exists. Fix what's broken. Make it faster. Make it more reliable. Make Sophie smarter within the existing framework.

The agency owner doesn't need more features. They need the features they have to work perfectly every time.

Build it. Perfect it. Ship it.